# PlayRush Backend Development

Milestone Execution Plan  |  Version 1.0  |  13 October 2026

Purpose: govern backend-first implementation using Codex, with verifiable tests, Postman examples, documentation, and gated milestone approval.

# 1. Baseline and scope

This plan reflects the previously established PlayRush PRD. It is an implementation plan, not a claim that any backend feature has been built or tested.

| Layer | Approved direction |
| --- | --- |
| API / runtime | Node.js, TypeScript, Express.js |
| Real-time | Socket.IO (only when needed) |
| Data | MySQL production; local MySQL via XAMPP |
| Game client integration | Phaser.js browser game; React + TypeScript + Redux Toolkit frontend later |
| Tests | Mocha + Chai + Supertest backend; Jest frontend later; Postman manual/API collection |
| Infrastructure | HTTPS, configuration/secrets, logging, backup, monitoring and deployment |

# 2. Product rules to preserve

Scoring baseline: 1 point per metre and 10 points per collected coin; score events must be validated server-side, with a documented trusted-event strategy before competitive launch.

Progression baseline: 1 XP per 10 validated score points; 500 XP per level (clarify whether fractional XP is floored and whether level threshold is cumulative in M04).

Character unlocks at Levels 3 and 5; cosmetics only, with equal gameplay abilities.

Weekly leaderboard resets Monday 00:00 UTC; rank by highest validated score for the week; ties break by earliest completion timestamp.

Top 10 receive virtual XP/badge rewards; grant rewards once per eligible period.

Real-money staking and funded challenges are out of scope for the initial backend. A previous 5% platform-fee example was illustrative, not an approved payment policy.

# 3. Architecture and delivery rules

Use a modular monolith with controllers/routes, application services, repositories, schemas, domain logic and shared infrastructure.

API namespace /api/v1; consistent JSON errors and explicit HTTP status codes; generate and maintain OpenAPI documentation.

Database changes must use versioned, reversible migrations; protect transactions, indexes and unique constraints.

Never trust the browser for score validity, XP, rank, unlock or rewards. Prevent replay and duplicate submissions.

JWT access/refresh token strategy, role-based access control, rate limiting, auditability, secure configuration, structured logs and input validation.

No unreviewed external payment integration, cash rewards, or gambling-like wagering mechanics.

# 4. Milestone schedule and acceptance gates

## M01 — Foundation & developer experience

Implementation: Project skeleton, TypeScript strict, Express app/server split, config validation, logger, error handler, security headers, CORS, health endpoints, MySQL pool, test harness, CI starter.

Acceptance gate: Build, typecheck, lint, unit/integration tests pass; health/404/error cases demonstrated; no secrets committed.

Postman focus: GET /api/v1/health

## M02 — Data model & migrations

Implementation: Schema for users, profiles, games, sessions, score events/submissions, XP ledger, characters, unlocks, leaderboard periods, rewards, audit events; migrations and seed fixtures.

Acceptance gate: Fresh migrate/rollback/re-migrate succeeds; FK/unique/index constraints verified; migration tests pass.

Postman focus: GET /api/v1/health (DB dependency behavior); migration CLI examples

## M03 — Identity & access

Implementation: Register/login/logout, password reset flow, access/refresh token rotation, roles, protected route, account status.

Acceptance gate: Auth, authorization, invalid credentials, rate-limit and token replay/expiry tests pass.

Postman focus: POST /api/v1/auth/register; /login; /refresh; /logout; GET /me

## M04 — Profiles & XP ledger

Implementation: Player profiles, public/private fields, server-owned XP ledger, level computation, statistics, idempotent XP crediting.

Acceptance gate: XP calculations, threshold boundaries, duplicates, privacy and ownership tests pass.

Postman focus: GET /api/v1/players/me; GET /api/v1/players/:id

## M05 — Games & sessions

Implementation: Game catalog, active versions, game configuration, start/finish session lifecycle, server-issued session identity and expiry.

Acceptance gate: Invalid game/version, expired/reused sessions, ownership and concurrency tests pass.

Postman focus: GET /api/v1/games; POST /api/v1/sessions; POST /api/v1/sessions/:id/finish

## M06 — Score verification & anti-cheat

Implementation: Define trusted game-event model, validate metres/coins, plausibility, integrity, replay prevention, review flags, validated score storage.

Acceptance gate: Tampered/duplicate/impossible submissions rejected; concurrency and score integrity tests pass.

Postman focus: POST /api/v1/sessions/:id/score; GET /api/v1/scores/me

## M07 — Characters & unlocks

Implementation: Character catalog, cosmetic unlock evaluation at levels 3/5, ownership and equipped-character endpoint.

Acceptance gate: Unlock boundary, duplicates, authorization and equal-gameplay behavior verified.

Postman focus: GET /api/v1/characters; POST /api/v1/characters/:id/equip

## M08 — Weekly leaderboards

Implementation: UTC period service, best score per player, earliest-completion tie rule, pagination, historical snapshots, scheduled period closure.

Acceptance gate: Monday boundary, DST-agnostic UTC, ties, late scores and concurrent updates tested.

Postman focus: GET /api/v1/leaderboards/weekly; GET /api/v1/leaderboards/weekly/:periodId

## M09 — Achievements & virtual rewards

Implementation: Achievement evaluation, top-10 period rewards, badge grants, XP grants, idempotent settlement and audit trail.

Acceptance gate: Exactly-once settlement, reruns, ties, eligibility and failed-transaction rollback tests pass.

Postman focus: GET /api/v1/rewards/me; GET /api/v1/achievements/me

## M10 — Administration & real-time

Implementation: RBAC admin game configuration, player moderation, score review, audit logs, Socket.IO leaderboard events and authentication.

Acceptance gate: Admin denial, audit trace, websocket authorization, reconnection and event tests pass.

Postman focus: GET /api/v1/admin/audit; PATCH /api/v1/admin/scores/:id/review

## M11 — Hardening & release

Implementation: Security review, load/concurrency tests, OpenAPI/Postman coverage, backup/restore drill, observability, CI/CD, deployment and rollback runbook.

Acceptance gate: All automated suites pass; documented risk review, backup restoration, deployment smoke test and release signoff.

Postman focus: Complete Postman collection with environment variables

# 5. Required milestone operating procedure

Read PRD, current AGENTS.md, architecture, and prior milestone reports; list assumptions and unresolved decisions before coding.

Write an implementation plan and acceptance-test matrix; identify migrations, security risks and backward compatibility.

Implement only the authorized milestone, with clean commits and no unrequested scope creep.

Run formatter/lint/typecheck/build, unit/integration tests, and targeted security/negative cases; record real commands and exit codes.

Produce importable Postman collection/environment where endpoints exist; include headers, sample JSON, expected status/body, and negative tests.

Update docs and AGENTS.md when architectural rules change; do not overwrite established decisions silently.

Produce Mxx report with status PASS / FAIL / BLOCKED, changed files, test totals, failures, coverage (if available), known risks, and reviewer checklist.

Produce next milestone prompt based on actual repository state and remaining dependencies; do not start it automatically.

# 6. Standard completion report template

Milestone / date / commit SHA / environment / status (PASS, FAIL or BLOCKED)

Scope delivered and acceptance criteria checklist (each PASS/FAIL with evidence).

Files added/changed, database migrations, endpoint contracts, architectural decisions.

Test commands, exit codes, number of tests passed/failed/skipped, coverage if measured; include failed logs and remediation.

Postman collection path, environment variables, positive/negative requests and expected outcomes.

Security checks, risks, known defects, deviations from PRD and follow-up actions.

AGENTS.md changes, reviewer approval decision, and next milestone Codex prompt.

# 7. Postman example: M01

GET {{baseUrl}}/api/v1/health | Authorization: none | Expected: HTTP 200, JSON containing status and timestamp. Verify that no secrets appear. Negative: GET {{baseUrl}}/api/v1/not-a-route -> HTTP 404 with standardized error. DB readiness should be checked separately and should return a controlled failure if MySQL is unavailable.

# 8. Milestone 01 Codex prompt

You are the senior backend engineer for PlayRush. Read AGENTS.md and this milestone plan. Implement ONLY M01 using Node.js, strict TypeScript, Express, MySQL pool compatible with local XAMPP, Mocha/Chai/Supertest, configuration validation, secure middleware, structured logging, app/server separation, /api/v1/health, consistent errors, lint/format/build scripts and starter CI. Use supported compatible dependency versions. Add README setup instructions, .env.example, docs/architecture.md, docs/milestones/M01.md, docs/reports/M01-report.md, docs/postman/M01.postman_collection.json and docs/prompts/M02.md. Write positive/negative tests and execute them. Run lint, typecheck, tests and build; report actual outputs and failures, never fabricate passing tests. Update AGENTS.md only when justified. Stop after M01 and request approval before M02.

# 9. AGENTS.md policy

The companion AGENTS.md is the authoritative repository instruction file. Each milestone may append module-specific requirements, but Codex must preserve existing rules, disclose changes, and keep PRD decisions intact.

# 10. Explicit decisions to resolve before implementation

Confirm exact meaning of “1 point per metre” and how the game client proves distance/coin events against cheating; do not assume a client-reported value is trustworthy.

Confirm rounding and level progression at 500 XP per level and reward XP amounts for each top-10 position.

Confirm authentication verification method (email provider), hosting provider, and production database deployment choices when those milestones arrive.

Clarify whether “PlayRush” is the final product name; earlier document was labeled “GameRush_PRD.docx”. This plan uses PlayRush as requested.